## Slide 1
Day 48 of 60
FFIC Approvals on time
Project Update Dashboard – Government Approvals
Project Objective: Gov approval in timely manner
Project Time: 60 days and currently behind deadline
Project Risks: Because of multiple delays there is a risk of deadlines not meeting and the project going slightly out of budget.
Project Updates: FFIC approval is done and cleared but 3 tasks are behind schedule. one expert is missing due to emergency and his work is under risk.
Next Steps: Get things in control immediately. extra work to be done and no further delays are to be expected. Cost cutting will be done and results will be delivered on the next deadline.

## Slide 2
Iteration 4
Next Product Release: Tomorrow
Project Update Dashboard – Mobile App
Project Objective: Prototype release for user
Project Time: Project on time
Project Updates: Prototypes are ready and are in the market. initial feedback has come in as positive waiting for more feedback. Project going well and ahead of deadline.
Project Risks: No project risks and on schedule
Project Next Steps: To increase the user base of the prototype of varied reviews and look for improvements. Iteration 5 on the next day.